## Slide 1: Agile Software Development
education for life www.rimt.ac.in

## Slide 2: Topics covered
Agile methods
Plan-driven and agile development
Extreme programming
education for life www.rimt.ac.in

## Slide 3: Rapid software development
Rapid development and delivery is now often the most important requirement for software systems
  Businesses operate in a fast –changing requirement and it is practically impossible to produce a set of stable software requirements
  Software has to evolve quickly to reflect changing business needs.
Rapid software development
  Specification, design and implementation are inter-leaved
  System is developed as a series of versions with stakeholders involved in version evaluation
  User interfaces are often developed using an IDE and graphical toolset.
education for life www.rimt.ac.in

## Slide 4: Agile methods
Dissatisfaction with the overheads involved in software design methods of the 1980s and 1990s led to the creation of agile methods. These methods:
  Focus on the code rather than the design
  Are based on an iterative approach to software development
  Are intended to deliver working software quickly and evolve this quickly to meet changing requirements.
The aim of agile methods is to reduce overheads in the software process (e.g. by limiting documentation) and to be able to respond quickly to changing requirements without excessive rework.
education for life www.rimt.ac.in

## Slide 5: Agile manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools Working software over comprehensive documentation Customer collaboration over contract negotiation Responding to change over following a plan
That is, whilethere is value in the items on the right, we value the items on the left more.
education for life www.rimt.ac.in

## Slide 6: The principles of agile methods
Principle | Description | 
Customer involvement | Customers should be closely involved throughout the development process. Their role is provide and prioritize new system requirements and to evaluate the iterations of the system. | 
Incremental delivery | The software is developed in increments with the customer specifying the requirements to be included in each increment. | 
People not process | The skills of the development team should be recognized and exploited. Team members should be left to develop their own ways of working without prescriptive processes. | 
Embrace change | Expect the system requirements to change and so design the system to accommodate these changes. | 
Maintain simplicity | Focus on simplicity in both the software being developed and in the development process. Wherever possible, actively work to eliminate complexity from the system. | 
education for life www.rimt.ac.in

## Slide 7: Agile method applicability
Product development where a software company is developing a small or medium-sized product for sale.
Custom system development within an organization, where there is a clear commitment from the customer to become involved in the development process and where there are not a lot of external rules and regulations that affect the software.
Because of their focus on small, tightly-integrated teams, there are problems in scaling agile methods to large systems.
education for life www.rimt.ac.in

## Slide 8: Problems with agile methods
It can be difficult to keep the interest of customers who are involved in the process.
Team members may be unsuited to the intense involvement that characterises agile methods.
Prioritising changes can be difficult where there are multiple stakeholders.
Maintaining simplicity requires extra work.
Contracts may be a problem as with other approaches to iterative development.
education for life www.rimt.ac.in

## Slide 9: Agile methods and software maintenance
Most organizations spend more on maintaining existing software than they do on new software development. So, if agile methods are to be successful, they have to support maintenance as well as original development.
Two key issues:
  Are systems that are developed using an agile approach maintainable, given the emphasis in the development process of minimizing formal documentation?
  Can agile methods be used effectively for evolving a system in response to customer change requests?
Problems may arise if original development team cannot be maintained.
education for life www.rimt.ac.in

## Slide 10: Plan-driven and agile development
Plan-driven development
  A plan-driven approach to software engineering is based around separate development stages with the outputs to be produced at each of these stages planned in advance.
  Not necessarily waterfall model – plan-driven, incremental development is possible
  Iteration occurs within activities.
Agile development
  Specification, design, implementation and testing are inter-leaved and the outputs from the development process are decided through a process of negotiation during the software development process.
education for life www.rimt.ac.in

## Slide 11: Plan-driven and agile specification
education for life www.rimt.ac.in

## Slide 12: Technical, human, organizational issues
Most projects include elements of plan-driven and agile processes. Deciding on the balance depends on:
  Is it important to have a very detailed specification and design before moving to implementation? If so, you probably need to use a plan-driven approach.
  Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic? If so, consider using agile methods.
  How large is the system that is being developed? Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally. This may not be possible for large systems that require larger development teams so a plan-driven approach may have to be used.
education for life www.rimt.ac.in

## Slide 13: Technical, human, organizational issues
  What type of system is being developed?
    Plan-driven approaches may be required for systems that require a lot of analysis before implementation (e.g. real-time system with complex timing requirements).
  What is the expected system lifetime?
    Long-lifetime systems may require more design documentation to communicate the original intentions of the system developers to the support team.
  What technologies are available to support system development?
    Agile methods rely on good tools to keep track of an evolving design
  How is the development team organized?
    If the development team is distributed or if part of the development is being outsourced, then you may need to develop design documents to communicate across the development teams.
education for life www.rimt.ac.in

## Slide 14: Technical, human, organizational issues
  Are there cultural or organizational issues that may affect the system development?
    Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering.
  How good are the designers and programmers in the development team?
    It is sometimes argued that agile methods require higher skill levels than plan-based approaches in which programmers simply translate a detailed design into code
  Is the system subject to external regulation?
    If a system has to be approved by an external regulator (e.g. the FAA approve software that is critical to the operation of an aircraft) then you will probably be required to produce detailed documentation as part of the system safety case.
education for life www.rimt.ac.in

## Slide 15: Extreme programming
Perhaps the best-known and most widely used agile method.
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  New versions may be built several times per day;
  Increments are delivered to customers every 2 weeks;
  All tests must be run for every build and the build is only accepted if tests run successfully.
education for life www.rimt.ac.in

## Slide 16: XP and agile principles
Incremental development is supported through small, frequent system releases.
Customer involvement means full-time customer engagement with the team.
People not process through pair programming, collective ownership and a process that avoids long working hours.
Change supported through regular system releases.
Maintaining simplicity through constant refactoring of code.
education for life www.rimt.ac.in

## Slide 17: The extreme programming release cycle
education for life www.rimt.ac.in

## Slide 18: Extreme programming practices (a)
Principle or practice | Description
Incremental planning | Requirements are recorded on story cards and the stories to be included in a release are determined by the time available and their relative priority. The developers break these stories into development ‘Tasks’. See Figures 3.5 and 3.6.
Small releases | The minimal useful set of functionality that provides business value is developed first. Releases of the system are frequent and incrementally add functionality to the first release.
Simple design | Enough design is carried out to meet the current requirements and no more.
Test-first development | An automated unit test framework is used to write tests for a new piece of functionality before that functionality itself is implemented.
Refactoring | All developers are expected to refactor the code continuously as soon as possible code improvements are found. This keeps the code simple and maintainable.
education for life www.rimt.ac.in

## Slide 19: Extreme programming practices (b)
Pair programming | Developers work in pairs, checking each other’s work and providing the support to always do a good job.
Collective ownership | The pairs of developers work on all areas of the system, so that no islands of expertise develop and all the developers take responsibility for all of the code. Anyone can change anything.
Continuous integration | As soon as the work on a task is complete, it is integrated into the whole system. After any such integration, all the unit tests in the system must pass.
Sustainable pace | Large amounts of overtime are not considered acceptable as the net effect is often to reduce code quality and medium term productivity
On-site customer | A representative of the end-user of the system (the customer) should be available full time for the use of the XP team. In an extreme programming process, the customer is a member of the development team and is responsible for bringing system requirements to the team for implementation.
education for life www.rimt.ac.in

## Slide 20: Requirements scenarios
In XP, a customer or user is part of the XP team and is responsible for making decisions on requirements.
User requirements are expressed as scenarios or user stories.
These are written on cards and the development team break them down into implementation tasks. These tasks are the basis of schedule and cost estimates.
The customer chooses the stories for inclusion in the next release based on their priorities and the schedule estimates.
education for life www.rimt.ac.in

## Slide 21: A ‘prescribing medication’ story
education for life www.rimt.ac.in

## Slide 22: Examples of task cards for prescribing medication
education for life www.rimt.ac.in

## Slide 23: XP and change
Conventional wisdom in software engineering is to design for change. It is worth spending time and effort anticipating changes as this reduces costs later in the life cycle.
XP, however, maintains that this is not worthwhile as changes cannot be reliably anticipated.
Rather, it proposes constant code improvement (refactoring) to make changes easier when they have to be implemented.
education for life www.rimt.ac.in

## Slide 24: Refactoring
Programming team look for possible software improvements and make these improvements even where there is no immediate need for them.
This improves the understandability of the software and so reduces the need for documentation.
Changes are easier to make because the code is well-structured and clear.
However, some changes requires architecture refactoring and this is much more expensive.
education for life www.rimt.ac.in

## Slide 25: Examples of refactoring
Re-organization of a class hierarchy to remove duplicate code.
Tidying up and renaming attributes and methods to make them easier to understand.
The replacement of inline code with calls to methods that have been included in a program library.
education for life www.rimt.ac.in

## Slide 26: Key points
Agile methods are incremental development methods that focus on rapid development, frequent releases of the software, reducing process overheads and producing high-quality code. They involve the customer directly in the development process.
The decision on whether to use an agile or a plan-driven approach to development should depend on the type of software being developed, the capabilities of the development team and the culture of the company developing the system.
Extreme programming is a well-known agile method that integrates a range of good programming practices such as frequent releases of the software, continuous software improvement and customer participation in the development team.
education for life www.rimt.ac.in

## Slide 27: Testing in XP
Testing is central to XP and XP has developed an approach where the program is tested after every change has been made.
XP testing features:
  Test-first development.
  Incremental test development from scenarios.
  User involvement in test development and validation.
  Automated test harnesses are used to run all component tests each time that a new release is built.
education for life www.rimt.ac.in

## Slide 28: Test-first development
Writing tests before code clarifies the requirements to be implemented.
Tests are written as programs rather than data so that they can be executed automatically. The test includes a check that it has executed correctly.
  Usually relies on a testing framework such as Junit.
All previous and new tests are run automatically when new functionality is added, thus checking that the new functionality has not introduced errors.
education for life www.rimt.ac.in

## Slide 29: Customer involvement
The role of the customer in the testing process is to help develop acceptance tests for the stories that are to be implemented in the next release of the system.
The customer who is part of the team writes tests as development proceeds. All new code is therefore validated to ensure that it is what the customer needs.
However, people adopting the customer role have limited time available and so cannot work full-time with the development team. They may feel that providing the requirements was enough of a contribution and so may be reluctant to get involved in the testing process.
education for life www.rimt.ac.in

## Slide 30: Test case description for dose checking
education for life www.rimt.ac.in

## Slide 31: Test automation
Test automation means that tests are written as executable components before the task is implemented
  These testing components should be stand-alone, should simulate the submission of input to be tested and should check that the result meets the output specification. An automated test framework (e.g. Junit) is a system that makes it easy to write executable tests and submit a set of tests for execution.
As testing is automated, there is always a set of tests that can be quickly and easily executed
  Whenever any functionality is added to the system, the tests can be run and problems that the new code has introduced can be caught immediately.
education for life www.rimt.ac.in

## Slide 32: XP testing difficulties
Programmers prefer programming to testing and sometimes they take short cuts when writing tests. For example, they may write incomplete tests that do not check for all possible exceptions that may occur.
Some tests can be very difficult to write incrementally. For example, in a complex user interface, it is often difficult to write unit tests for the code that implements the ‘display logic’ and workflow between screens.
It difficult to judge the completeness of a set of tests. Although you may have a lot of system tests, your test set may not provide complete coverage.
education for life www.rimt.ac.in

## Slide 33: Pair programming
In XP, programmers work in pairs, sitting together to develop code.
This helps develop common ownership of code and spreads knowledge across the team.
It serves as an informal review process as each line of code is looked at by more than 1 person.
It encourages refactoring as the whole team can benefit from this.
Measurements suggest that development productivity with pair programming is similar to that of two people working independently.
education for life www.rimt.ac.in

## Slide 34: Pair programming
In pair programming, programmers sit together at the same workstation to develop the software.
Pairs are created dynamically so that all team members work with each other during the development process.
The sharing of knowledge that happens during pair programming is very important as it reduces the overall risks to a project when team members leave.
Pair programming is not necessarily inefficient and there is evidence that a pair working together is more efficient than 2 programmers working separately.
education for life www.rimt.ac.in

## Slide 35: Advantages of pair programming
It supports the idea of collective ownership and responsibility for the system.
  Individuals are not held responsible for problems with the code. Instead, the team has collective responsibility for resolving these problems.
It acts as an informal review process because each line of code is looked at by at least two people.
It helps support refactoring, which is a process of software improvement.
  Where pair programming and collective ownership are used, others benefit immediately from the refactoring so they are likely to support the process.
education for life www.rimt.ac.in